## Slide 1: SOFTWARE ENGINEERING AND PROJECT MANAGEMENT
Ravi Prakash
8979048096
rprakash@ddn.upes.ac.in

## Slide 2: Practice Quiz 1
Requirements Engineering

## Slide 3: Question 1
Which is not a step of requirement engineering?
  Requirements elicitation
  Requirements analysis
  Requirements documentation
  Requirements design

## Slide 4: Answer
d)

## Slide 5: Question 2
Requirements elicitation means?
  Gathering of Requirements
  Capturing of Requirements
  Understanding of Requirements
  All of these

## Slide 6: Answer
d)

## Slide 7: Question 3
SRS document is for
  “what” of a system
  How to design the system?
  Costing and scheduling of a system
  System’s requirement

## Slide 8: Answer
a)

## Slide 9: Question 4
Requirements review process is carried out to
  Spend time in requirements gathering
  Improve the quality of SRS
  Document the requirements
  None of these

## Slide 10: Answer
b)

## Slide 11: Question 5
Which one is not a type of requirements?
  unknown requirements
  known requirements
  Complex requirements
  Undreamt requirements

## Slide 12: Answer
c)

## Slide 13: Question 6
Which is not a characteristic of a good SRS?
  a) correct
  b) complete
  c) consistent
  d) brief

## Slide 14: Answer
d)

## Slide 15: Question 7
Which is not a non-functional requirement ?
  Efficiency
  Reliability
  Product features
  Stability

## Slide 16: Answer
c)

## Slide 17: Question 8
Which of the following is not defined in a good Software Requirement Specification (SRS) document?
  Functional requirement
  NFR
  Goals of implementation
  Algorithm for software implementation Project

## Slide 18: Answer
d)

## Slide 19: Question 9
In _________________ phase you will build the physical project deliverables and present them to your customer for signoff
  Initiation
  Planning
  Execution
  Termination

## Slide 20: Answer
c)

## Slide 21: Question 10
Use case approach was developed by
  J.D. Musa and others
  I. Jacobson and others
  B. Littlewood
  None of these

## Slide 22: Answer
b)

## Slide 23: Question 11
FAST stands for?
  Functional Application Specification Technique
  Fast Application Specification Technique
  Facilitated Application Specification Technique
  None of these

## Slide 24: Answer
c)

## Slide 25: Question 12
QFD in requirement engineering stands for?
  Quality Function Design
  Quality Factor Design
  Quality Function Deployment
  Quality Function Deployment

## Slide 26: Answer
d)

## Slide 27: Question 13
A system being developed has the following characteristics: Number of user inputs 10 (simple) Number of user outputs 7 (simple) Number of user inquiries 3 (average) Number of files 6 (average) Number of external interfaces 1 (complex) The function point(UFP) count for the system is:
  a)140 b) 131 c)158 d)127

## Slide 28: Answer
a)

## Slide 29: Question 14
Suppose a system requires i. Significant data communication ii. Performance is very critical iii.Designed code may be moderately reusable iv. System is not designed for multiple installation in different organizations. Other complexity adjustment factors are treated as average. Compute the CAF for the project. a) 1.12 b)1.06 c) 1.08 d) 1.09

## Slide 30: Answer
b)

## Slide 31: Question 15
Which one is not a requirements elicitation technique?
  Interviews
  Use Case approach
  FAST
  DFD

## Slide 32: Answer
c)

## Slide 33: Question 16
Context diagram explains
  The overview of the system
  The internal view of the system
  The entities of the system
  None of these

## Slide 34: Answer
a)

## Slide 35: Question 17
Which is not a type of requirements under quality function deployment
  Normal requirements
  abnormal requirements
  expected requirements
  exciting requirements

## Slide 36: Answer
b)

## Slide 37: Question 18
Level 0 DFD is similar to
  Use case diagram
  Context diagram
  System diagram
  None of these

## Slide 38: Answer
b)

## Slide 39: Consider the following Statement: “The data set will contain an end of file character.” What characteristic of SRS is being depicted here ?
Consistent b) Non-verifiable c) Correct d) Ambiguous
Question 19

## Slide 40: Answer
c)

## Slide 41: Question 20
Consider the following Statement: “The output of a program shall be given within 10secs of event X 10% of the time.” What characteristic of SRS is being depicted here ?
Consistent b)Verifiable
c)Non-verifiable d) Correct

## Slide 42: Answer
b)

## Slide 43: Question 21
A company projecting revenue of 64 lacs in first year and the revenue is going to increase by 25% every year for the next 3 years in succession, after which revenue decreases by 20 lacs in the fifth year and thus will be closed after 5 years. The fixed initial investment for the project is 120 lacs and the working capital requirement is 60 lacs.
Compute the Payback Period

## Slide 44: Answer
2.36 years

## Slide 45: Question 22
A company projecting revenue of 64 lacs in first year and the revenue is going to increase by 25% every year for the next 3 years in succession, after which revenue decreases by 20 lacs in the fifth year and thus will be closed after 5 years. The fixed initial investment for the project is 120 lacs and the working capital requirement is 60 lacs.
Compute the ROI

## Slide 46: Answer
32.67%

## Slide 47: Question 23
A company projecting revenue of 64 lacs in first year and the revenue is going to increase by 25% every year for the next 3 years in succession, after which revenue decreases by 20 lacs in the fifth year and thus will be closed after 5 years. The fixed initial investment for the project is 120 lacs and the working capital requirement is 60 lacs.
Compute the NPV assuming 12.5% discount rate

## Slide 48: Answer
146.63 lacs

## Slide 49: Question 24
A company projecting revenue of 64 lacs in first year and the revenue is going to increase by 25% every year for the next 3 years in succession, after which revenue decreases by 20 lacs in the fifth year and thus will be closed after 5 years. The fixed initial investment for the project is 120 lacs and the working capital requirement is 60 lacs.
Compute the NPV assuming 20% discount rate

## Slide 50: Answer
89.21 lacs

## Slide 51: Question 25
A company projecting revenue of 64 lacs in first year and the revenue is going to increase by 25% every year for the next 3 years in succession, after which revenue decreases by 20 lacs in the fifth year and thus will be closed after 5 years. The fixed initial investment for the project is 120 lacs and the working capital requirement is 60 lacs.
Compute discount rate for which NPV is nearly zero

## Slide 52: Answer
38.5%

## Slide 53: Question 26
Which of the following is the understanding of software product limitations, learning system related problems or changes to be done in existing systems beforehand, identifying and addressing the impact of project on organization and personnel etc?
  Software Design
  Feasibility Study
  Requirements Gathering
  System Analysis

## Slide 54: Answer
b)